|  |  |  |
| --- | --- | --- |
| **HA Dashbaord QA report - V2** | Test start date - August 20, 2024  Test end date - September 19, 2024 | Report prepared  September 19, 2024 |

# **Test Summary**

All cards and graphs have been checked to see if their updates are recorded accurately.

* Only dashboards under Maternal, Newborn, and Child, and REMN were tested. The EPI Dashboard and Birth & Death Notification Dashboard were excluded from the test cycle, as no cards or graphs were updated.
* Multiple graphs for the Maternal Dashboard (Delivery) show inconsistent data.
* PNC cards and graph data do not update for the Maternal Dashboard (PNC).
* Newborn cards and multiple graphs do not update for the Newborn and Child Dashboard (Newborn).
* PNC data is being recorded without any data submission for the Newborn and Child Dashboard (PNC).
* The Neonatal Death graph and pie chart do not update for stillbirth counts and places.
* Due to a large target value during data registration, percentage values could not be properly tested. After updating the target value to a smaller one for testing, the card reflected the new value, but the chart still displayed the old target.
* Proper target values for all locations are missing in the system, which contributes to the incorrect report data.

# **Bug Reports**

Identified bugs are posted under affected version V2 of Jira and can be found in this link - www.example.com

### **Summary Bug Report**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| *Version* | *Critical* | *High* | *Medium* | *Low* | *Total* |
| *v2* | 20 | 38 | 11 | 1 | 70 |

### 

### **Status of the reported bugs**

* 70 new issues have been added under this version
* 7 issues are reopened from previous version
* Out of 70 issues, 69 are unresolved